## Slide 1: Digital Age Learning Technology stream charter
Key outcomes
Understanding of the group learning strategy for Digital Age Learning
Shared understanding of the IT strategy required to deploy the Group Learning strategy
Articulation of Tools & Platforms needed to enable Digital Age Learning across the Group
In scope
Focus on IT for internal learners
Out of scope
External learners (from customers)
Deliverables
Learning IT Strategy & Architecture
5 years IT roadmap
Tools & platform to support the strategy
Timelines
Q3 / Q4
Learning IT Strategy & Architecture ready for review
List of Tools & Platforms to enable Digital Age Learning completed
Technology Roadmap for Group Learning drafted
Q4 / Q1
Learning IT Strategy & Architecture signed off
Technology Roadmap for Group Learning signed off
Key Stakeholders
OU leadership team / Group L&D
SBU / country LBPs
Group IT
Group Delivery (Group tools & platforms)
Learners representing different communities working on the field
Lead & Team Members
A: Sarah
R: Debbie, Shiva, Denis, Sandrine
C: Steven, Approach Leads, L&D Community
Dependencies
Understanding of overall Group learning strategy including:
  how learning will be delivered in 5 years
  how operations will be supported
  List of missing capabilities
  What will be the scope of learning (eg catalog)
  how digital technologies can enable the new learning digital strategy
Available budget to finance the project cost
DRAFT