## Slide 1: Where can the LCMS help the existing development process?
October 2016

## Slide 2: Case 1 - eLearning with Content Creation for Rapid course authoring only
Business Case Approved
RDW (Virtual or F2F)
Project Planning + Effort estimates
SME delivers content (PDFs, PPTs, etc)
Content GAP analysis
Discuss with SME
Storyboarding
Content updated by SME
Content validation (Adequacy) by ID
Storyboard Review
Storyboard fixes & Sign-off
Alpha Development
Alpha Review
Fixes + Beta Development
Beta Review
Fixes
Final Sign-off
LMS testing on staging server
LMS Deployment
Course Launch communication
CD adds to Learning Map
Gaps Identified
No Gaps
Role Indicators:
SME
Development Team
*LCMS Touch points Highlighted box

## Slide 3: Case 2 – Curated content embedded in eLearning
Business Case Approved
RDW (Virtual or F2F)
Project Planning + Effort estimates
SME/ CD fill up content curation requirement template
ID Analyzes requirements
Content Curation (YouTube, HBR, TED, etc)
SME validation
NGL (ID and/ or RMD) creates wrapper for curated content
Testing
SME validation and Sign-off
Launch in program
Role Indicators:
SME
Development Team
*LCMS Touch points Highlighted box